System design project
Report 3 – Juozas Kaziukenas – s0820151
I started milestone 3 by deciding on structures for new teams, to make work required for strategy easier to distribute, and assigning all the tasks we need to do to competent people, of course assigned quite some tasks to myself.
One of my biggest achievements was building a basic structure for the GoToBall strategy, which is a simple state machine executing move commands depending on which state it’s in (where the ball is, what angle is between robot and the ball etc.) just by implementing top-level logic and leaving lower level logic, which were calculating angles, distances and states, for others help out with. This worked really well as it was much easier for others to contribute and in just a few days the strategy was implemented.
Strategy was working quite well with the simulator we had because it was outputting a lot of helpful information to the screen, like the points it wanted to reach or what state it was currently in. The first tests on the actual robot showed that without that information available it’s very hard to test strategies with real robot. Hence I merged the simulator GUI with our Server code (Figure 1) and made it so it displays the same graphical pitch it does when running with the simulator. This proved to be worthwhile and others could debug the strategy easily.
One of the things I noticed was that simulator was using a different X, Y space than vision was returning to us. Thus I spent quite some time working on mapping those values, moving closer to the goal of the simulator behaving in the same way as a real robot. After that I noticed that the simulator was drawing robots in incorrect positions, with a slight offset from the real position stored in X, Y, so I’m going to have to work on this next week.
As a team manager I spent a lot of time making sure everyone knew what they needed to do, and that they delivered them. I have partly failed this task by not making sure a few important things, like failed milestone 2 we decided to implement during milestone 3, were delivered on time. However, the communication of the team was greatly improved by organizing regular meetings, forcing to contribute to our Wiki, and participate in discussions in the email group.
We had experienced problems with the SVN server we were assigned and some members leaving Facebook, which we used to communicate before, due privacy issues. I made the decision to migrate to a 3rd-party SVN server and moved discussions to Google groups. Both of these worked great and once migrated everyone could continue contributions, even though I spent quite some time making sure the new SVN server was stable and no data was lost in the migration.
My biggest task for next week is to make sure everyone knows what they should be working on and improving strategy to the point where it can compete with other robots. This will also involve thinking about other playing strategies and tricks we can use.

Figure 1: New system GUI